## Slide 1: Project Size Estimation for Online Banking System
To learn and use project size estimation for a different category of software
To prepare test case and test the developed Program
To perform work in team and learn formation of team structure
To decompose a software in terms of modules/partition

## Slide 2: Project Estimation
For an effective management, accurate estimation of various measures is a must. With the correct estimation, managers can manage and control the project more efficiently and effectively.
Project estimation may involve the following:
Software size estimation
Effort estimation
Time estimation
Cost estimation

## Slide 3
Software size estimation
  Software size may be estimated either in terms of KLOC (Kilo Line of Code) or by calculating number of function points in the software. Lines of code depend upon coding practices.
  Function points vary according to the user or software requirement.
Effort estimation
  The manager estimates efforts in terms of personnel requirement and man-hour required to produce the software.
  For effort estimation software size should be known.
  This can either be derived by manager’s experience, historical data of organization, or software size can be converted into efforts by using some standard formulae.

## Slide 4
Time estimation
  Once size and efforts are estimated, the time required to produce the software can be estimated.
  Effort required is segregated into sub-categories as per the requirement specifications and interdependency of various components of software.
  Software tasks are divided into smaller tasks, activities or events by Work Breakthrough Structure (WBS). The tasks are scheduled on day-to-day basis or in calendar months.
  The sum of time required to complete all tasks in hours or days is the total time invested to complete the project.

## Slide 5
Cost estimation
This might be considered as the most difficult of all because it depends on more elements than any of the previous ones. For estimating project cost, it is required to consider -
      Size of the software
      Software quality
      Hardware
      Additional software or tools, licenses etc.
      Skilled personnel with task-specific skills
      Travel involved
      Communication
      Training and support

## Slide 6
COCOMO (Constructive Cost Model)
COCOMO is a regression model based on LOC, i.e number of Lines of Code.
It is a procedural cost estimate model for software projects and often used as a process of reliably predicting the various parameters associated with making a project such as size, effort, cost, time and quality.
It was proposed by Barry Boehm in 1970 and is based on the study of 63 projects, which make it one of the best-documented models.
The key parameters which define the quality of any software products, which are also an outcome of the COCOMO are primarily Effort & Schedule:
Effort:
Amount of labor that will be required to complete a given task is the effort. It is measured in person-months (PM) units.
Schedule:
Simply means the amount of time required for the completion of the job, which is, of course, proportional to the effort put. It is measured in the units of time such as weeks, months.

## Slide 7
Different models of COCOMO have been proposed to predict the cost estimation at different levels, based on the amount of accuracy and correctness required.
All of these models can be applied to a variety of projects, whose characteristics determine the value of constant to be used in subsequent calculations.
These characteristics pertaining to different system types are mentioned below. Boehm’s definition of organic, semidetached, and embedded systems:
Organic –
A software project is said to be an organic type if the team size required is adequately small, the problem is well understood and has been solved in the past and the team members have a nominal experience regarding the problem.

## Slide 8
Semi-detached –
A software project is said to be a Semi-detached type if the vital characteristics such as team-size, experience, knowledge of the various programming environment lie in between that of organic and embedded.
The projects classified as Semi-Detached are comparatively less familiar and difficult to develop compared to the organic ones and require more experience and better guidance and creativity.
Eg: Compilers or different Embedded Systems can be considered of Semi-Detached type.
Embedded –
A software project with requiring the highest level of complexity, creativity, and experience requirement fall under this category.
Such software requires a larger team size than the other two models and also the developers need to be sufficiently experienced and creative to develop such complex models.
All the above system types utilize different values of the constants used in Effort Calculations